## Slide 1
Product Roadmap · 2026
5 Phases · Desktop to Cloud
1

## Slide 2
PHASE 01
01
01
Core MVP
GOAL
Working school finance workflow with real persistence.
DELIVERABLES
Student registry
Fee definition and term enrolment
Payment collection with receipts
Expense recording
Basic cashbook entry creation
Local SQLite persistence
Frontend pages: students, payments, expenses, dashboard
2

## Slide 3
PHASE 02
02
02
Cashbook & Reports
GOAL
Make the system useful for daily school finance operations.
DELIVERABLES
Automatic cashbook population
Daily collection report
Student balance statement
Term summary report
PDF export for receipts and reports
3

## Slide 4
PHASE 03
03
03
Offline Polish
GOAL
Make the app stable and usable in the target environment.
DELIVERABLES
Local encrypted backup and restore
Excel import for student data
Rounded validation and error handling
Performance checks on low-spec Windows machines
4

## Slide 5
PHASE 04
04
04
Desktop Packaging
GOAL
Turn the app into a native desktop release.
DELIVERABLES
Tauri packaging for Windows first
Deployment and installation notes
Simple user maintenance workflow
5

## Slide 6
PHASE 05
05
05
Maintainable Growth
GOAL
Keep the product simple and reliable.
DELIVERABLES
Keep feature scope small
Preserve architectural knowledge in docs
Add tests for core business rules
Evolve and implement features schools need along the way
6

## Slide 7
7